HAKIKA

Business OS

Complete Rebuild Architecture & Product Specification

BUILD DECISION Create a new modular system in a new repository and a new Supabase project. Keep the legacy application read-only as a migration source; do not transplant its access-control foundation.

Implementation contract

Prepared for Codex implementation

Version 1.1 · 11 August 2026

Scope: Home, authentication, launcher, admin surfaces, application folders, database, RLS, Real Estate inventory, documentation and delivery gates

# 1. Architecture decision

Platform Admin and Customer Admin must be separate products at the authorization level, while sharing the same design system, reusable components, authentication session, and selected administration features.

| Surface | Primary users | Scope | Billing access |
| --- | --- | --- | --- |
| Platform Admin | Verified Hakika platform operators | Every organization, company, application, plan, subscription and platform event | Global billing and provisioning |
| Customer Admin | Organization owners and delegated administrators | Only the active organization and its companies | Own subscriptions, invoices and receipts |

WHY THIS MATTERS A shared UI is efficient; shared authority is dangerous. A customer admin must never inherit platform-wide queries, routes, service-role operations, or exceptions merely because the screens look similar.

Platform Admin is an installed internal application, not an elevated mode hidden inside Customer Admin.

Customer Admin is included for every customer organization and manages that organization only.

Reusable member, company, role and audit components live in shared packages, but their repositories and permission checks receive an explicit scope.

Organization 0 remains the platform-owner organization. Billing exemption does not replace memberships or permissions.

# 2. Product model and non-negotiable rules

Identity └── Organization membership ├── Company membership └── Application entitlement └── Application role and permissions

One Supabase identity and one session serve the public account area, launcher and every entitled application.

The launcher is the default authenticated landing page. Applications may open in a new tab without another login.

A newly provisioned organization receives Customer Admin plus only the applications it rents.

A new customer dashboard is empty of operational data; only required configuration and onboarding tasks are created.

No user is silently assigned to Organization 0. Platform access requires reviewed membership and platform roles.

Organization is the tenant boundary. Company is the operational subdivision. “Workspace” may be a UI label, not a competing database entity.

# 3. Repository root and directory responsibilities

hakika-business-os/ ├── frontend/ │ ├── src/app/ # Next.js route entrypoints │ ├── src/applications/ # One folder per Business OS application │ ├── src/components/ # Cross-application presentation components │ ├── src/layouts/ # Public, account and workspace shells │ ├── src/lib/ # Supabase, auth, access and telemetry clients │ ├── src/providers/ # One session provider; UI providers only │ ├── src/styles/ # Design tokens and global styles │ ├── public/ │ ├── tests/ │ └── README.md ├── backend/ │ ├── supabase/migrations/ │ ├── supabase/functions/ │ ├── supabase/seed/ │ ├── supabase/tests/ │ ├── services/ │ ├── scripts/ │ └── README.md ├── packages/ │ ├── ui/ auth/ tenancy/ permissions/ │ ├── database/ validation/ config/ observability/ │ └── README.md ├── docs/ ├── tests/ ├── package.json ├── pnpm-workspace.yaml ├── turbo.json ├── .env.example └── README.md

## 3.1 Frontend application folders

frontend/src/applications/ ├── launcher/ ├── platform-admin/ ├── customer-admin/ ├── real-estate/ ├── hr/ ├── finance/ └── toughforce/

Every application folder follows the same contract:

<application>/ ├── components/ ├── layouts/ ├── navigation/sidebar.config.ts ├── pages/ ├── features/ ├── repositories/ ├── services/ ├── schemas/ ├── hooks/ ├── permissions/ ├── types/ ├── tests/ └── README.md

ROUTING RULE Next.js page files are thin adapters. Business pages, queries and mutations live in the relevant application folder. A route imports a page component; it does not contain direct Supabase queries.

## 3.2 Backend folders

| Directory | Responsibility |
| --- | --- |
| backend/supabase/migrations | Ordered, immutable schema and RLS migrations grouped by domain naming convention |
| backend/supabase/functions | Privileged workflows: provisioning, billing runs, payment callbacks, invitations and notifications |
| backend/supabase/tests | pgTAP tests for functions, constraints and RLS isolation |
| backend/services | Domain orchestration shared by functions; no browser imports |
| backend/scripts/migration | Repeatable legacy ETL and mapping scripts |
| backend/scripts/verification | Counts, reconciliation, orphan checks and release gates |

## 3.3 Documentation contract for all major directories

Every major directory has a README describing its purpose, public API, ownership, dependencies, prohibited imports, testing commands and common failure modes.

Every application documents its page inventory, sidebar, permissions, tables/RPCs, mutations, empty states, integrations and acceptance tests.

Every backend domain documents its schema, constraints, RLS policies, privileged functions and rollback strategy.

Small component folders do not need repetitive READMEs; document boundaries where a new engineer makes architectural decisions.

docs/ ├── architecture/decisions/ ├── frontend/ ├── backend/ ├── database/ ├── api/ ├── security/ ├── deployment/ ├── testing/ ├── migration/ ├── runbooks/ └── applications/ ├── launcher/ ├── platform-admin/ ├── customer-admin/ ├── real-estate/ ├── hr/ ├── finance/ └── toughforce/

# 4. Public website: independent pages

The public site uses genuine routes. Header and footer links navigate to their own pages; they must not redirect to an anchor section on the homepage.

| Route | Page responsibility |
| --- | --- |
| / | Homepage: hero, Business OS overview, application highlights, process, trust, CTA |
| /products | Suite overview and links to individual application pages |
| /products/real-estate | Real Estate product detail |
| /products/hr | HR product detail |
| /products/finance | Finance product detail |
| /products/toughforce | ToughForce product detail |
| /pricing | Plans, inclusions, FAQs and contact-sales action |
| /security | Tenant isolation, privacy, backups and auditability |
| /about | Hakika company story and product vision |
| /contact | Independent contact form, contact details and support paths |
| /support | Help categories, documentation and support request entry |
| /legal/privacy | Privacy policy |
| /legal/terms | Terms of service |
| /status | Optional platform status page or external status link |

EXAMPLE Clicking Contact navigates to /contact and renders the Contact page. The homepage may still contain a compact CTA, but it is not the destination for the Contact navigation item.

# 5. Authentication, account and launcher pages

| Area | Pages |
| --- | --- |
| Authentication | Login, forgot password, reset password, invitation acceptance, MFA challenge, auth callback |
| Context selection | Select organization; select company only when the requested app/action requires it |
| Account | Profile, security/MFA, active sessions, notifications, preferences |
| Launcher | Entitled application cards, current organization/company, subscription state, open action, support action |
| Access outcomes | Forbidden, provisioning required, app unavailable, suspended subscription, stable error/retry |

# 6. Administration pages

## 6.1 Platform Admin

Executive dashboard

Organizations and organization detail

Global company directory and orphan checks

Applications and feature catalogue

Plans and plan features

Subscriptions, trials, grace and suspension

Platform invoices, payments and M-Pesa reconciliation

Provisioning jobs, failures and retry controls

Platform operators, roles and permissions

Global audit events

Platform health, integrations, support cases and settings

## 6.2 Customer Admin

Organization overview and profile

Companies and branches

Members and invitations

Roles and app permissions

Installed applications and subscription status

Billing profile, invoices and receipts

Organization audit log

Branding, notifications and organization settings

# 7. Real Estate application: complete page inventory

This inventory combines the requested rental workflows with the legacy schema evidence currently available. The old schema contains properties, units, tenants, leases, move-out settlements, unit transfers, landlords, caretakers, invoices/items/types, payments, payment references, M-Pesa accounts/transactions/reconciliation/payouts, rent statements, inspections/items, maintenance/messages, expenses, ledger entries and unit assets. These are migration candidates—not permission to repeat legacy duplication.

| Group | Route | Responsibility |
| --- | --- | --- |
| Overview | /real-estate/dashboard | Portfolio KPIs, occupancy, arrears, collections, actions and recent activity |
| Properties | /real-estate/properties | Property directory, filters, export, create property |
| Properties | /real-estate/properties/[propertyId] | Property summary, units, owners, caretakers, documents, financial snapshot |
| Properties | /real-estate/landlords | Landlord/owner directory and statement access |
| Properties | /real-estate/caretakers | Caretaker directory, assignments and contacts |
| Units | /real-estate/units | Canonical unit directory with server pagination and consistent totals |
| Units | /real-estate/units/[unitId] | Unit status, lease history, assets, inspections and maintenance |
| Units | /real-estate/units/import | Validated bulk import and result report |
| Tenants | /real-estate/tenants | Active tenant directory |
| Tenants | /real-estate/tenants/[tenantId] | Contacts, documents, leases, balances, payments and communication |
| Tenants | /real-estate/tenants/archive | Former tenants and archived records |
| Leases | /real-estate/leases | Lease directory and lifecycle filters |
| Leases | /real-estate/leases/new | Create lease with unit availability validation |
| Leases | /real-estate/leases/[leaseId] | Charges, tenants, documents, deposit, billing and activity |
| Leases | /real-estate/transfers | Tenant unit-transfer workflow and approvals |
| Leases | /real-estate/move-outs | Move-out requests, inspection, settlement and deposit outcome |
| Billing | /real-estate/billing/runs | Auto-billing run list and job status |
| Billing | /real-estate/billing/runs/new | Choose period, scope, charge rules and idempotency key |
| Billing | /real-estate/billing/runs/[runId]/preview | Preview exceptions and totals before approval |
| Billing | /real-estate/invoices | Issued/draft/overdue invoice directory |
| Billing | /real-estate/invoices/[invoiceId] | Invoice items, receipt history, credit/debit notes and delivery |
| Billing | /real-estate/billing/calendar | Billing dates, rent due dates and scheduled runs |
| Billing | /real-estate/billing/history | Immutable billing run history and failures |
| Payments | /real-estate/payments | Payment directory, method, reference and allocation status |
| Payments | /real-estate/payments/[paymentId] | Receipt, allocations, reversals and audit trail |
| Payments | /real-estate/payments/unallocated | Allocation work queue |
| M-Pesa | /real-estate/mpesa/transactions | Safaricom One Account transaction feed |
| M-Pesa | /real-estate/mpesa/reconciliation | Matched, unmatched, duplicate and exception workflow |
| M-Pesa | /real-estate/mpesa/references | Tenant/unit/payment reference configuration |
| Settlements | /real-estate/splits/rules | Split rules and effective dates |
| Settlements | /real-estate/splits/rules/[ruleId] | Version history, recipients and calculation logic |
| Settlements | /real-estate/splits/preview | Allocation preview before payout |
| Settlements | /real-estate/payouts | Payout batches, queue, attempts and status |
| Settlements | /real-estate/payouts/[batchId] | Recipients, amounts, provider responses and reversals |
| Operations | /real-estate/maintenance | Maintenance requests and work-order board |
| Operations | /real-estate/maintenance/[requestId] | Messages, supplier, costs, evidence and resolution |
| Operations | /real-estate/inspections | Inspection schedule and findings |
| Operations | /real-estate/inspections/[inspectionId] | Checklist items, photos, findings and actions |
| Operations | /real-estate/expenses | Property expenses, attachments and approvals |
| Operations | /real-estate/assets | Unit/property assets and condition history |
| Reports | /real-estate/reports/rent-roll | Rent roll |
| Reports | /real-estate/reports/occupancy | Occupancy and vacancy |
| Reports | /real-estate/reports/arrears | Arrears aging |
| Reports | /real-estate/reports/collections | Collections and allocation performance |
| Reports | /real-estate/reports/landlord-statements | Landlord statements and payout reconciliation |
| Reports | /real-estate/reports/ledger | Global Real Estate ledger |
| Configuration | /real-estate/settings/charges | Invoice types, recurring charges, penalties and deposits |
| Configuration | /real-estate/settings/payments | Payment methods, references and allocation rules |
| Configuration | /real-estate/settings/mpesa | Safaricom/Daraja configuration via secure server settings |
| Configuration | /real-estate/settings/numbering | Invoice, receipt and statement numbering |
| Configuration | /real-estate/settings/notifications | Tenant and landlord message templates |
| Configuration | /real-estate/settings | Application defaults and onboarding checklist |

## 7.1 Real Estate sidebar

Overview: Dashboard.

Portfolio: Properties, Units, Landlords, Caretakers.

Tenancy: Tenants, Leases, Transfers, Move-outs.

Billing & Collections: Billing Runs, Invoices, Payments, M-Pesa, Reconciliation.

Settlements: Split Rules, Allocation Preview, Payouts.

Operations: Maintenance, Inspections, Expenses, Assets.

Reports: Rent Roll, Occupancy, Arrears, Collections, Landlord Statements, Ledger.

Configuration: Charges, Payments, M-Pesa, Numbering, Notifications, Settings.

CONSISTENCY GATE Properties, Units, Property Detail and Dashboard must consume the same tenant-scoped repository and counting contract. Dashboard lists may be limited; KPI totals may not be computed from the limited list.

# 8. Other application page groups

| Application | Required groups |
| --- | --- |
| HR | Dashboard; employees; departments/positions; attendance/time; leave; payroll; payslips; statutory items; advances/approvals; recruitment; disciplinary; document expiry; assets; expenses; reports; settings |
| Finance | Dashboard; chart of accounts; ledger; journals/approvals; bank/cash; customers/vendors; invoices/receipts; supplier bills/payments; expenses/requisitions; reconciliation; tax; statements; settings |
| ToughForce | Dashboard; guards; clients/sites; rosters/shifts/assignments; attendance; occurrence book/incidents; patrols/checkpoints; CCTV/devices; assets/inventory; compliance; notes; client billing; reports; settings |

# 9. Database architecture

| PostgreSQL schema | Ownership |
| --- | --- |
| platform | Organizations, companies, application registry and configuration |
| iam | Profiles, memberships, invitations, roles and permissions |
| billing | Plans, subscriptions, platform invoices and platform payments |
| audit | Append-only events |
| real_estate | Rental domain |
| hr | Workforce domain |
| finance | Accounting domain |
| security_ops | ToughForce domain |
| private | Security-definer authorization helpers and internal functions |

## 9.1 Canonical tenancy and access tables

iam.profiles: one row per auth user; identity/status only, not the canonical role.

platform.organizations: type platform_owner or customer, status and billing_exempt.

platform.companies: belongs to exactly one organization; company code unique inside that organization.

iam.organization_memberships and iam.company_memberships: explicit active membership records.

platform.applications and billing.application_subscriptions: stable app keys and organization entitlement state.

iam.roles, iam.permissions, iam.role_permissions and iam.member_app_roles: scoped authorization.

iam.invitations and assignment tables: token hash, expiry, company and app-role intent.

platform.provisioning_jobs and audit.events: idempotent lifecycle and traceability.

## 9.2 Operational row contract

id uuid primary key organization_id uuid not null company_id uuid [required when company-scoped] created_at timestamptz not null created_by uuid null updated_at timestamptz not null updated_by uuid null deleted_at timestamptz null

# 10. Authentication bootstrap and access state

Middleware refreshes the cookie session only when necessary.

A protected server layout validates the user using the server Supabase client.

One function returns the canonical access snapshot: profile, memberships, selected context, application entitlements and permissions.

The server passes that snapshot to one client SessionProvider.

One browser Supabase client and one auth listener exist for the entire application.

TOKEN_REFRESHED updates the session; it does not rebuild the entire access graph.

Membership and subscription mutations explicitly invalidate the access snapshot.

loading ├── unauthenticated → /login ├── organization_required → /select-organization ├── company_required → /select-company ├── ready → /apps or requested route ├── forbidden → /forbidden └── error → stable retry UI

No AccessContext plus CanonicalAccessContext combination.

No browser reload for Retry.

No permission decisions from localStorage, profile.role or editable user metadata.

Remembered organization/company IDs are preferences that the server must validate.

Missing membership fails closed once and never starts a listener/bootstrap loop.

# 11. RLS and provisioning

Enable RLS on every tenant-owned table.

Use private, fixed-search-path SECURITY DEFINER helpers for organization, company, application and permission checks.

Memberships have safe self-read policies so the authenticated user can resolve context.

INSERT and UPDATE validate organization/company scope using WITH CHECK.

Never use USING (true) on operational data.

Service-role credentials remain server-only.

Test two organizations for both permitted access and denied cross-tenant reads/writes/references.

## 11.1 Atomic customer provisioning

Create customer organization.

Create default company.

Create or link owner identity.

Create owner organization/company memberships.

Assign Customer Admin role.

Activate Customer Admin entitlement.

Create selected application subscriptions.

Initialize required settings only.

Write audit events and mark ready.

EMPTY MEANS EMPTY Provisioning creates access and configuration, not properties, units, tenants, employees, guards, invoices or demo transactions.

# 12. UI system based on the reference image

| Token | Specification |
| --- | --- |
| Font | Inter for the web interface; ui-sans-serif fallback |
| Sidebar | #101827 deep navy; 272 px desktop; drawer on mobile |
| Page | #F5F7FA background with white cards |
| Accent | #0B8F7E teal; restrained blue actions |
| Cards | 16 px radius, subtle #E4E8EF border and very soft shadow |
| Type | 14 px body/nav; 12–13 px labels; 30–36 px page titles; 28–34 px KPI values |
| Dashboard | Four compact KPI cards; two-thirds analytics; one-third health/actions |
| Sidebar | Logo/org, app name, Back to Business OS, grouped collapsible navigation, bottom sign-out |

Each application has its own sidebar config; never recreate the single enormous cross-app dropdown.

Use content-height cards except charts and deliberate data panels. Avoid giant empty blocks.

Every list has loading skeleton, empty state, error state, permission state and server pagination.

The launcher uses compact application cards and clearly labels trial, active, suspended and unavailable states.

# 13. Delivery sequence

| Phase | Output | Exit gate |
| --- | --- | --- |
| 0. Inventory | Freeze legacy app; classify routes, tables and files | Each item marked migrate, transform, archive or retire |
| 1. Foundation | Repository, CI, design system, environments | Preview build and automated checks pass |
| 2. Identity | Auth, tenancy, memberships, roles and RLS | No loop; cross-tenant RLS suite passes |
| 3. Entry surfaces | Home, independent public pages, login, launcher, both Admin apps | Empty customer can be provisioned and launched |
| 4. Real Estate slice | Property → unit → tenant → lease → invoice → payment | End-to-end rental lifecycle passes |
| 5. Real Estate depth | M-Pesa, splits, payouts, operations and reports | Reconciliation and failure tests pass |
| 6. Other apps | HR, Finance and ToughForce vertical slices | Per-app routes, roles and RLS pass |
| 7. Migration | Staged ETL, reconciliation and rehearsal | Counts and money totals signed off |
| 8. Launch | Security, load, UAT, backup/restore, monitoring | Readiness checklist approved |

# 14. Codex implementation rules

Do not connect the new project to the old Supabase account.

Do not apply production migrations until their SQL, rollback and RLS tests are reviewed.

Do not copy legacy access contexts, broad policies or route guards.

Do not build placeholder navigation links. Every visible link must resolve to a real page or be explicitly marked unavailable.

Do not query by company_code when a canonical company UUID exists.

Do not infer totals from paginated rows.

Do not silently insert demo data for new customers.

After each phase, report created files, routes, migrations, tests, unresolved decisions and whether anything was pushed.

# 15. Acceptance checklist

☐  Home, Products, Pricing, Security, About, Contact and Support are independent routes.

☐  One login reaches the launcher and opens entitled apps in the same or a new tab.

☐  Platform Admin and Customer Admin share visual components but have separate permissions and route boundaries.

☐  A customer can manage only its organization and companies.

☐  A new organization contains no operational records.

☐  Auth events cannot trigger repeated profile/access fetch loops.

☐  Suspended apps return to the launcher with a clear state; they do not hijack other routes.

☐  Properties, Units, Property Detail and Dashboard use one scoped counting/query contract.

☐  Auto-billing previews before issue and is idempotent.

☐  M-Pesa receipts are unique, traceable and reconciled; splits retain rule versions.

☐  Two-tenant RLS tests prove isolation for every domain.

☐  Every major directory and every application includes maintained documentation.

# 16. Source and migration note

The Real Estate inventory in this specification was grounded in the available legacy SQL schema and the previously discussed UI/page flows. The original application source archives are not treated as the new architecture. Before implementation reaches migration phase, Codex must run a fresh route/component inventory against the complete legacy frontend archive and produce a migrate/replace/retire matrix. Any additional legacy route discovered should be mapped into the page groups above or explicitly retired—never silently omitted.